# Revisiting Critical Success Factors for Enterprise Systems implementation:  A Literature Review

# John Loonam1*, Vikas Kumar2, Amit Mitra2

# 1 Dublin City University Business School, Dublin, Republic of Ireland

# 2 Bristol Business School, University of the West of England, Bristol, UK

* Corresponding Author

Dr John Loonam

DCU Business School

Dublin City University, Ireland

Email: john.loonam@dcu.ie

Tel:  +353-1-7006182

Main message

Provides a definitive literature review on the Critical Success Factors for Enterprise Systems implementation

Key Points

Since their inception into work organisations, Enterprise Systems (ES) have proved challenging for many organisations to implement successfully. This study seeks to advance our understanding of the ES success literature by focusing on Harzing Journal ranked articles only that focus on the issue of “critical success factors” for ES implementation. The authors identify 34 key critical success factors that can provide both scholars and practitioners with a more holistic view of ES success.

J.E.L. classification codes

D83, L53, L86

# Introduction

This study will conduct a literature review of critical success factors as deployed for the implementation of enterprise systems (ES). There have been many studies over the past two decades that have contributed to our understanding of the critical success factors for ES implementation. These systems often require significant organisational change and consequently attaining successful implementation remains challenging.  Yet, despite the importance of understanding the routes to success when implementing ES, our understanding of the critical success factors remains anecdotal and case based within the extant literature.

Therefore, to support scholars and practitioners, this study proposes to address two key research questions.

- How important is the concept of “success” within the ES literature?

- What are the key critical success factors for ES implementations as cited within Harzing Quality ranked academic journals?

To address these research questions, this study will explore peer reviewed Journal articles as cited in Harzing’s (Harzing.com) Quality listing (most recent edition 11th February 2014). This paper contributes to current knowledge as it is the first study within the critical success factors literature on ES to focus on a review of a Journal Quality list, therefore the study seeks to identify the most empirically validated and comprehensive list of critical success factors (see Figure I) in order to support scholars in future inquiries and provide practitioners with a more holistic understanding of the critical factors required for ES success.

The authors will firstly provide a brief historical tour of ES and their respective implementation into work organisations.  The methodology section will then discuss the approaches deployed to conduct this study, specifically focusing on the critical success factor studies (Bingi et al., 1999, Bradley, 2008, Koh et al., 2011, Yeh & Xu, 2013).  In total 31 critical success factors are identified from the literature.  The findings will then rank the most cited critical success factors and for illustrative purposes discuss the top ten success factors from Journals within the Harzing Quality list.

# Exploring Enterprise System Success

The introduction of information systems can greatly assist organisations in attaining greater effectiveness and efficiency.  Information systems promise to increase rationalisation, reduce duplication, streamline business processes, integrate disparate systems, offer greater competitive advantage, increase innovation, and remove redundant managerial tasks through disintermediation (Loonam et al., 2013).  From a brief historical overview of information systems, it becomes clear that organisations, and invariably information systems, have been looking to create a more integrated and seamless working environment. In particular, ES have been heralded as systems by which such ‘seamless integration’ can be achieved (Shaul & Tauber, 2013).  ES are the internal technological hub of the enterprise allowing data from different business functions, mainly from finance, human resources, logistics, manufacturing, and sales and marketing to be manipulated and processed by a single software package such as SAP. ES are able to simplify, accelerate and automate much of the data transfers that must take place in organisations to guarantee the proper execution of operational tasks (Davenport, 1998).  As Davenport goes on to say ‘a good ES is a technological tour de force. At its core is a single comprehensive database. The database collects data from and feeds data into modular applications supporting virtually all of a company’s business units, across the world’. (1998: 123). According to Nah et al., an ES is a packaged business software system that enables a company to manage the efficient and effective use of resources (materials, human resources, finance etc.) by providing a total, integrated solution for the organisation’s information processing needs. It supports a process-oriented view of business as well as business processes standardised across the enterprise (2001).

Al- Mashari et al. (2003) informs us that the need to increase visibility in corporate data, create new or improve current business processes, improve responsiveness to customers, obtain tighter integration between systems, standardise computer platforms, increase flexibility, share information globally and improve business performance as reasons for the adoption of an ES.  The adoption of these systems is also expected to provide significant financial benefits to the organisation (Leyh, 2012). The case literature illustrates this point with the Toro Co., saving $10 million annually due to inventory reductions while Owens Corning claims that their ES software helped it to save $50 million in logistics, materials management and sourcing (Songini, 2001). Similarly, other cases reveal large savings in costs and increased levels of organisational effectiveness after ES implementation. Companies such as Geneva Pharmaceuticals, (Bhattacherjee, 2000), Lucent Technologies,, (Francesconi, 1998), Farmland Industries (Jesitus, 1998), and Digital Equipment Corporation have had significant reductions in costs and increased organisational performance as a result of ES adoptions (Bancroft et al., 1998).

Yet despite such claims many implementations remain marred by poor performances and returns on investment (Loonam & McDonagh, 2011).  Evidence from the case literature reveals that ES implementations have not run smoothly.  For example, Allied Waste Industries Incorporated, found SAP too expensive and overly complicated to operate, while Waste Management Incorporated aborted its SAP implementation after it had spent $45 million (Helm et al., 2003: 260). FoxMeyer Drug, a $5 billion pharmaceutical company, filed for bankruptcy after major problems were generated by a failed ES implementation (Chen, 2001). Dell computers spent millions of dollars on an ES package before scrapping it because the system was too rigid for their expanding global operations (Stefanou, 2000). Other cases that experienced ES failures include; Applied Materials (Chen, 2001), Boeing (Barker & Mark, 2003), Dow Chemical (Olson et al., 2005), Hershey (Calogero, 2000), Kellogg’s (Dey et al., 2010), and Mobil Europe (Yu, 2005).  Research on information systems outcomes mirrors the case examples.  Incidences of underperformance and failure are as high as 90% with up to 50% of IS initiatives being abandoned or failing outright and up to an additional 40% of IS initiatives being delivered late and over budget. Unfortunately, as few as 10% of IS initiatives may actually deliver promised business value (Loonam & McDonagh, 2004).

It therefore becomes important to ask; why are ES implementations delivering such inferior performances and in some cases complete failures. The literature points to issues relating to the

- Financial costs and risks associated with implementation.  According to Scheer and Habermann ‘Bann, Peoplesoft as well as SAP calculate that customers spend between three and seven times more money on ES implementation and associated services compared to the purchase of the software license. The reasons given for such costs are due to the scale of business process re-engineering (BPR) and change management issues involved in the implementation of the software (2000);

- ES implementations require significant organisational change efforts, yet many installations often are viewed as technical implementations (Nour & Mouakket, 2011).  As Umble et al. state, ‘unfortunately, many chief executives view ES as simply a software system and the implementation of ES as primarily a technological challenge’ (2003: 245);

- ES implementations require organisational compliance in terms of business process compatibility (Davenport, 1998).  Thus, the organisation needs to align to the system rather than the system adapting to organisational inflexibility.  Frequently, however, customisation of systems is required to adapt to organisational processes.  This can have significant lead time on costs, increase the amount of scope creep, and result in poor alignment between the organisation and system (Loonam & McDonagh, 2004).

- Finally, ES implementations are complex and large and can therefore result in a cultural misfit between the package and the organisation (Davidson, 2002).  This suggests ES packages are designed by Western vendors for western type organisations (Huang & Prashant, 2001). Countries such as Japan often find the implementation of such packages particularly difficult as there is a problem with the systems cultural identity (Soh et al., 2001).

# Methodology

This study seeks to build on the extant ES field by reviewing the critical success factor literature.  The methodology adopts a systematic review of the literature in order to identify the key CSF studies.  Specifically, the approach used in this section was informed by previous management literature reviews (Bakker, 2010 and Muller-Seitz, 2012, Okoli and Schabrahm, 2010), in order to illustrate the process of inquiry adopted by this study.

The study focused on double-blind peer-reviewed articles in English-speaking journals from the databases EBSCOhost and Emerald Management Xtra.  To ensure the quality of studies reviewed, journals ranked in the Harzing Quality (Harzing.com) listing only were considered (most recent edition 11th February 2014).  This approach is feasible because it improves transparency and replicability (Muller-Seitz, 2012) and enables a thorough and systematic review that is similar to previous approaches (e.g. Bakker, 2010).  Further, by adopting a specific focus on journals cited in the Harzing Quality list, the study focuses its review on general management, therefore removing ES articles that were beyond this disciplinary field.

Searches were conducted in the article titles for the keywords; “Enterprise Resource Planning”, “ERP”, “Enterprise Systems”, and “ES”.  The choice of keywords is similar to other ERP literature reviews (e.g. Schlichter and Kraemmergaard, 2010) and yielded 768 articles from 113 Harzing Quality ranked Journals.  The study then compiled these articles into a Microsoft Excel database, under the headings of (i) Journal name, (ii) article Title, (iii) article Authors, (iv) article Date, (v) article Keywords, and (vi) article Abstract.  In order to increase the consistency and robustness of the findings, the study also surveyed previous reviews (Aloini et al., 2007, Moon, 2007, and Schlichter and Kraemmergaard, 2010).

The 768 articles were further searched using the keyword “success” to look for instances of successful ES implementation within the literature. This search revealed that there were 78 articles with the word “success” in their respective titles.  This represents over 10% of the entire ES literature that focuses on issues of ‘success’ in terms of implementation within the Harzing Quality Journal list.  Clearly, this is a topic that is of significant interest to scholars and practitioners alike over the past two decades.  Further categorisation of the 78 success articles revealed a plethora of factors that respective scholars and studies deemed important to the successful implementation of ES.  However, these studies remain disjointed in terms of a holistic understanding of what ES success was and how future implementations could align strategy to successful execution.  Consequently, to further narrow the scope of this study and to more effectively understand the factors deemed critical to the success of ES implementations, a final search of the literature was conducted to reveal the “critical success factors” that respective studies deemed vital to ensuring successful ES implementation.  Article titles, and where appropriate abstracts, were searched using the keywords “critical success factors”, “critical issues”, and “critical factors”.  A total of 37 studies within the ES literature were categorized from this review (see Figure 1 below).  The authors next conducted an in-depth review of these 37 articles, by categorizing the studies that highlighted specific critical success factors for enterprise systems implementation within their findings.  This revealed 20 CSFs studies within the Harzing Journal Quality list (see Figure 2 below)

# Fig. 1-Critical Success Factor articles for Enterprise Systems

# Analysing Critical Success Factors

Prior to discussing the CSF found from a critique of the ES literature, it is firstly important to discuss the rationale for exploring CSF studies.  Implementation of an ES package is an expensive, lengthy and complex process, typically measured in millions of dollars with the investment both in the software and in related services such as consulting, training and system integration (Parr et al.., 1999). Despite millions being spent on such implementations, the evidence from the case literature and empirical inquiry reveals that many implementations are not successful. These poor performances and inability to make a return on investment have resulted in the study of factors critical to successful ES implementation. These factors, have in turn given rise over the last decade to a plethora of ES CSF studies.

Fig. 2-Critical Success Factors studies for Enterprise Systems

Daniel (1961) is remarked to be one of the first to discuss the concept of ‘success factors’ in the management literature (Soliman and Clegg, 2001, Trimmer et al., 2002) however, it was Rockart who popularised the approach. Rockart defined CSF’s as the limited number of areas where things must go right for the business to flourish. The author argued that managers need appropriate information in order to manage and that management performances should be measured continually in order to assist executives to identify their information needs. According to Trimmer et al., (2002) ‘when CSF’s are appropriately identified they represent areas in which excellent performance is essential to continued organisational success....where monitoring CSF’s is a form of ‘management by objective’ monitoring those objectives or activities that have been identified as being essential to the continued well-being of the entity (p.114). Many ES studies have similarly adopted CSF’s to highlight ‘those few critical areas where things must go right’ (p.292).  Within the ES literature, critical success factors have also been widely recognised as a powerful enabler for identifying key issues for organisational attention prior to and during project implementation.

From the cross-analysis of the 20 studies in figure 2 above, this study found 34 individual CSFs that can support scholars and practitioners with a more holistic understanding of ES implementation.  Figure 3 below provides us with a ranking of the importance of these 34 critical success factors across the 20 studies analysed.

# Discussion & Findings:

This study has applied a unique perspective on CSF analysis for ES by reviewing articles that are only published in Journals cited in Harzing’s quality list. A number of key qualitative findings come to the fore after such a review, most notably; the identification of 34 individual critical success factors that will assist both scholars and practitioners in understanding more holistically ESs implementation process; the identification of 37 studies that focus on ESs CSF within the ES literature. However, only 20 of these studies actually outline specific CSFs. It appears that there are different interpretations amongst scholars as to what factors are critical for successful implementation; the concept of “success” is hugely important to the ES literature (from a database of 768 articles over 10% (78) of articles had the word “success” in their respective titles.  Clearly, the enormity in cost, scope, and time required for ES implementation attracts a focus on ensuring successful outcomes; finally, of the 34 CSFS only seven are cited by ten or more studies. Clearly, this illustrates the importance of certain factors over others (as demonstrated in the discussion below).

In an effort to understand the contribution such CSFs have made towards ES implementations, this study considers the top ten cited CSF’s from figure 3 above.

Fig.3-Critical Success Factor Rankings

Top management support: All 20 studies found top management support to be critical to the success of ES implementations (Soliman et al., 2001; Bradley, 2008; Doom et al., 2010). Sarker and Lee state that ‘ES implementations can only be successful if there is a strong and committed leadership guiding the initiative’ (2000: 218). Sumner notes that a ‘lack of senior management commitment and a lack of agreement on a set of project goals and objectives and aligning these with business objectives as reasons for project failure’ (1999: 318). Dong also notes that a lack of shared IS vision, shared understanding between senior business officers and senior IS officers about an IS innovation and its contributions to organisational competitive advantage (2001) as three critical issues within top management support for IS innovations. Al-Mashari et al., sum up the importance of top management support stating, ‘a review of successful ES implementations has shown that leadership and top management support are the most critical factors in organisations embarking on ES implementations’ (2003:356).

Change management:  Change management was cited across 15 studies as one of the most important critical success factors for the successful implementation of ESs (Umble et al., 2003; Finney & Corbett, 2007; Koh et al., 2011).  Poor success rates with ES implementation are often attributed to the overly ‘technical’ focus applied to installation (Loonam & McDonagh, 2004).  As Al-Mashari notes change management refers to all the human, social related and cultural change techniques required by management to ease the transition to and minimise organisational resistance for the new system (1999).  According to Browne and Vessey pre-planned communications and training are vital considering the amount of organisational learning associated with the implementation of an ES implementation (2001).

Project Management:  The study found 14 articles to cite Project Management as a key critical success factor for ES implementation (Akkermans & van Helden, 2002; Liu & Seddon, 2009).  Kraemmergaard and Moller tend to see the role of project management as incorporating several CSF’s stating that it involves effective project planning, effective change control, business justification and compatibility of skills with the skill set needed for project requirements (2000).  Esteves and Pastor (2001) consider that proper management of scope is critical to clarify the goals and ensure that they run in tandem with the overall organisational mission and strategy, otherwise poor project management can result in greater costs, extended schedules, and the constant altering of the projects scope). Umble et al., (2003) also support a clear definition of project objectives in order to ‘avoid the all too common ‘scope creep’ which can strain an ES budget, jeopardise project progress and complicate project implementation. Instead the project scope must be clearly defined at the outset and should identify the modules selected for implementation as well as the affected business processes’. Nah et al., (2001) found that the role of project management was to avoid schedule and budget overruns, forcing the project team to adhere to planned events and cost targets while delivering early measures of success to the organisation.

Project team competence: Project team competence was cited by 14 studies reviewed (Nah et al., 2001; Francoise et al., 2009).  Davenport (1998) talks about how it is the goal of the ES project team to promote the project but also to transfer the skills and knowledge they have to other users throughout the organisation .  Willcocks et al., (2000) believe that successful ES implementation requires a balanced multifunctional team that is composed of members with a variety of skills from different areas. The project team should have access to an individual who is a ‘business analyst’, possessing knowledge of the business and the technology.  Wee (2000) notes that is is particularly important that the cross functional project team have a mix of consultants and internal staff that can develop the necessary technical skills for design and implementation therefore embedding these skills into the organisation.

Communication:  The fifth critical success factor identified from the ES literature is communication (Nah & Delgado, 2006; Dezdar & Suilaman, 2009) cited by 12 of the 20 studies reviewed.  Communication is essential within the project team and between the project team and the rest of the organisation or as Somers and Nelson stated ‘communication is the oil that keeps everything working properly ‘. Sedera et al., further support the need for communication stating that ‘structured communication and feedback....is one of the most important factors for success’ (2001). Sumner (1999) notes that communication should cover the scope, objectives and tasks of the ES implementation project while Holland et al., state that communication should include the promotion of project teams and the advertisement of project progress to the rest of the organisation (1999). Finally, Al-Mashari et al., (2003) consider that the communication plan has to detail the rationale for the ES implementation, details of the business process management change, demonstration of applicable software modules, briefings of change management strategies and tactics and establishment of contact points.

User training & Involvement: This critical success factor was cited by 12 studies as being of importance for ensuring ES implementation success (Woo, 2007).  Inadequate user training and the failure to understand how ES change the organisations business processes, frequently appears as a reason for implementation challenges and outright project failure. Bingi et al., believe that training employees is often a hidden cost during project implementation with Volwer telling us that by reserving 10-15% of the budget for training, it gives the organisation an 80% chance of implementation success (1999). Similarly, Umble et al., state that ‘training is probably one of the most widely recognised critical success factors because user understanding and buy-in is essential’ (2003).

Business process reengineering (BPR): BPR was found to be critical to 11 studies reviewed in this study (Plant & Willcocks, 2007; Woo, 2007).  An ES implementation must align the system with the organisational business processes in order to positively affect performance and seek greater standardisation of processes across the organisation.  BPR, first championed by Hammer and Champy in the early 1990s, is a methodology that can support organisations in re-engineering or re-designing organisational business processes (1992).  According to Hammer and Champy, BPR is defined as ‘the fundamental re-thinking and radical redesign of business processes to achieve dramatic improvements in critical, contemporary measures of performance such as cost, quality, service and speed’ (1992). BPR allows organisations to align their business processes with the ES therefore customising the company’s business process needs to the new system.

ES Selection:  The selection of a system by implementing organisations is another critical factor cited by eight of the reviewed studies (Akkermans & van Heldon, 2002; Liu & Seddon, 2009).  As ES typically have a manufacturing oriented background (Davenport, 1998), organisations must ensure that the choice of system will align with their respective culture and industry.  Once a system is chosen and implementation occurs, inappropriate fit between the system and organisational culture will result in a costly separation at a later date (Loonam et al., 2013).  Some public sector organisations have found it challenging to fit large manufacturing oriented software into their respective cultures (Chang et al., 2000).  Organisations that do not consider selection thoroughly can end up adopting large-scale customisation of the software that escalates project implementation costs.

Project champion:  This study reveals that eight of the 20 studies cited project champion as critical to successful ES implementation (Al-Mashari et al., 2003; Plant & Willcocks., 2007). The project champion often plays a fundamental role in change management efforts throughout the implementation life-cycle. Sumner further suggests that the champion should be a business leader in order to offer the project a constant business perspective (1999).  Davenport (1998) believes that the project champion should come from the business realm but have a strong grounding in technology; therefore they will be able to transfer their knowledge to all users and perhaps more importantly to top management and project investors.

Consultant Selection & Relationship:  Finally, the tenth critical success factor cited by the studies under review is that of consultant selection and relationship management.  In all, seven studies found this critical factor to be important to successful ES implementation (Finney & Corbett., 2007; Doom et al.., 2010).  Similar to choice of ES system, the selection of consultants is vital to effective project implementation.  Consultants bring external expertise and knowledge that organisations require in order to implement a socio-technical project such as an ES.  Managing the client-consultant relationship is also critical for implementing organisations.  In particular, it is the responsibility of organisations to ensure they manage consultant’s performance and contribution.  As top management support is such a critical factor for these projects, ownership and leadership resides at the top and should not be outsourced to external partners.

# Conclusions

ES promise to seamlessly integrate business processes throughout the organisation. Yet significant challenges have arisen with the implementation of these systems. In particular, organisations often spend significant amounts of time, money, and energy on such implementation with little to show for it afterwards. This study makes a significant contribution to our understanding of the ES literature by focusing specifically on journals referenced in the Harzing Quality listing.  Such a review provides a further perspective on understanding ES implementation.  The review, specifically, reveals that one of the most important topics of discussion amongst scholars is the attainment of “success” from project implementation.  A total of 768 journal articles cited in Harzing were compiled for study investigation.  From this review, the authors identified 34 key critical success factors that can now provide both scholars and practitioners with a more holistic view of ES success.

Such a list of empirically validated CSFs can now provide scholars with a framework upon which further research can be explored.  From a practitioner perspective, this study will provide project champions with a clear and definitive set of factors that are critically important to implementation success.  However, the study was curtailed by certain limitations.  From an empirical perspective, the study provides a list of CSF and not a conceptual framework. To advance this study, future research will need to empirically validate the findings and build a framework to support scholars.  Similarly, from a practical perspective, lists of CSF are limited in that they need to be effectively mapped to a particular “process” of implementation. Again, in supporting future research, scholarship should focus on mapping these CSFs in a specific process map to assist practitioners in successful ES implementation.

# References

Akkermans H and VanHelden K. 2002. Vicious and virtuous cycles in ERP implementation: a case study of interrelations between critical success factors. European journal of information systems, 11(1): 35-46

Al-Mashari, Majed and Zairi, Mohamed. 1999. BPR implementation process: an analysis of key success and failure factors. Business Process Management Journal, 5(1): 87-107

Al-Mashari, Majed, Al-Mudimigh, A and Zairi M. 2003. Enterprise Resource Planning: A taxonomy of critical factors. European Journal of Operational Research, 146 (2): 352-364.

Al‐Mashari, Majed. 2001. Process orientation through enterprise resource planning (ERP): a review of critical issues. Knowledge and Process Management, 8(3): 175-185.

Aloini, Davide, Riccardo Dulmin, and Valeria Mininno. 2007. Risk management in ERP project introduction: Review of the literature. Information & Management, 44(6): 547-567.

Bakker, R.M. 2010. Taking stock of temporary organizational forms: a systematic review and research agenda. International Journal of Management Reviews, 12 (4): 466–486.

Bancroft, N, Sep, H and Sprengel A. 1998. Implementing SAP R/3: How to introduce a large system into a large organisation. Greenwich, CT, USA: Manning Publications,

Barker, Traci, and Mark N. Frolick. 2003. ERP implementation failure: A case study. Information Systems Management, 20(4): 43-49.

Bhattacherjee A. 2000. Beginning SAP R/3 implementation at Geneva Pharmaceuticals. Communications of the AIS, 4(2): 1-38

Bingi P, Sharma MK and Godla J. 1999. Critical issues affecting ERP Implementation. Information Systems Management, 16(3): 7-14

Bradley, Joseph, 2008. Management based critical success factors in the implementation of enterprise resource planning systems. International Journal of Accounting Information Systems, 9(3): 175-200.

Brown, C., and Vessey, I. 1999. ERP implementation approaches: toward a contingency framework. In Proceedings of the 20th international conference on Information Systems, Association for Information Systems, 411-416.

Calogero, Barry. 2000. Who is to blame for ERP failure? Sun Server Magazine

Chang, S. I., Gable, G., Smythe, E., and Timbrell, G. 2000. A Delphi examination of public sector ERP implementation issues. In Proceedings of the twenty first international conference on Information systems, Association for Information Systems, 494-500.

Chang, S. I., Hung, S. Y., Yen, D., and Lee, P. J. 2011. Critical factors of ERP adoption for small-and medium-sized enterprises: an empirical study. International Comparisons of Information Communication Technologies: Advancing Applications: Advancing Applications, 205.

Chen I. 2001. Planning for ERP systems: analysis and future trend. Business Process Management Journal, 7(5): 374-386

Davenport, T. H. 1998. Putting the enterprise into the enterprise system. Harvard Business Review, 76: 121-31.

Davison, R. 2002. Cultural complications of ERP. Communications of the ACM, 45(7): 109-111.

Dey, P.K., Benjamin T.C., and David J. B. 2010. Managing enterprise resource planning projects. Business Process Management Journal, 16(2): 282-296.

Dezdar, S., and Sulaiman, A. 2009. Successful enterprise resource planning implementation: taxonomy of critical factors. Industrial Management & Data Systems, 109(8): 1037-1052.

Dong, L. 2001. Modelling top management influence on ES implementation. Business Process Management Journal, 7(3): 243-250

Doom, C., Milis, K., Poelmans, S., and Bloemen, E. 2010. Critical success factors for ERP implementations in Belgian SMEs. Journal of Enterprise Information Management, 23(3): 378-406.

Dowlatshahi, S. 2005. Strategic success factors in enterprise resource-planning design and implementation: a case-study approach. International Journal of Production Research, 43(18): 3745-3771.

Esteves, J., and Pastor-Collado, J. 2001. Analysis of critical success factors relevance along SAP implementation phases. AMCIS 2001 Proceedings, 197.

Esteves, J., and Pastor, J. 2000. Towards the unification of critical success factors for ERP implementations. In 10th Annual BIT Conference, Manchester, UK, 44.

Finney, Sherry, and Martin Corbett, 2007. ERP implementation: a compilation and analysis of critical success factors. Business Process Management Journal, 13(3): 329-347.

Francesconi, T. 1998. Transforming Lucent’s CFO. Management Accounting, 80(1): 22-30.

Françoise, O., Bourgault, M., & Pellerin, R. 2009. ERP implementation through critical success factors' management. Business Process Management Journal, 15(3): 371-394.

Gargeya, V. B., & Brady, C. 2005. Success and failure factors of adopting SAP in ERP system implementation. Business Process Management Journal, 11(5): 501-516.

Helm S, Hall M and Hall C. 2003. Pre-implementation attitudes and organisational readiness for implementing an ERP system. European Journal of Operational Research 146 (2): 258-273.

Ho, L. T., & Lin, G. C. I. 2004. Critical success factor framework for the implementation of integrated-enterprise systems in the manufacturing environment. International Journal of Production Research, 42(17): 3731-3742.

Holland, C. P., and Light, B. 1999. A critical success factors model for ERP implementation. IEEE Software, 3:30-36.

Hong, K. K., and Kim, Y. G. 2002. The critical success factors for ERP implementation: an organizational fit perspective. Information & Management, 40(1): 25-40.

Hsu, L. L., Lai, R. S., and Weng, Y. T. 2008. Understanding the critical factors effect user satisfaction and impact of ERP through innovation of diffusion theory. International Journal of Technology Management, 43(1-3): 30-47.

Huang, Zhenyu, and Prashant Palvia. 2001. ERP implementation issues in advanced and developing countries. Business Process Management Journal 7(3): 276-284.

Jafari, S. M., Osman, M. R., Rosnah, M. Y., and Tang, S. H. 2009. A consensus on critical success factors for enterprise resource planning systems implementation: the experience of Malaysian firms. International Journal of Manufacturing Technology and Management, 17(4): 396-407.

Jesitus, J. 1998. Even farmers get SAPed. Industry Week, 247(5): 32-36

Koh, SC Lenny, Angappa Gunasekaran, and T. Goodman. 2011. Drivers, barriers and critical success factors for ERPII implementation in supply chains: A critical analysis. The Journal of Strategic Information Systems, 20(4): 385-402.

Kræmmergaard, P., and Møller, C. 2000. A research framework for studying the implementation of enterprise resource planning (ERP) systems. In Proceedings of IRIS, 23.

Kumar, V., Maheshwari, B., and Kumar, U. 2003. An investigation of critical management issues in ERP implementation: emperical evidence from Canadian organizations. Technovation, 23(10): 793-807.

Leyh, C. 2012. Critical success factors for ERP system implementation projects: A literature review, Advances in Enterprise Information Systems II, 45-56.

Zhong Liu, A., and Seddon, P. B. 2009. Understanding how project critical success factors affect organizational benefits from enterprise systems. Business Process Management Journal, 15(5): 716-743.

Loonam J., McDonagh J., Kumar V., O’Regan N. 2014. Top Managers and Information Systems: ‘Crossing the Rubicon’. Strategic Change 23(3-4): 205-224.

Loonam, J. and McDonagh, J. 2011. A Grounded Theory Study of Enterprise Information Systems Implementation. Enterprise Information Systems: Concepts, Methodologies, Tools and Applications, Information Resource Management Association (eds.), Information Science, 1631-1645.

Loonam, John, McDonagh, Joe. 2004. Principles, Foundations, and Issues in Enterprise Systems. Managing Business with SAP: Planning, Implementation and Evaluation, Idea Group Publishing, 1-32.

Songini, M. L. 2001. Owens Corning Pushes E-business Projects Despite Financial Struggles, Computerworld, January 25

Mitra A, Neale P. 2014. Visions of a pole position: Developing inimitable resource capacity through ESs implementation in Nestlé, Strategic Change 23(3-4): 225-235.

Moon, Y. B. 007. Enterprise Resource Planning (ERP): a review of the literature. International Journal of Management and Enterprise Development, 4(3): 235-264.

Müller‐Seitz, G. 2012. Leadership in interorganizational networks: a literature review and suggestions for future research. International Journal of Management Reviews, 14(4): 428-443.

Fui-Hoon Nah, F., Lee-Shang Lau, J., and Kuang, J. 2001. Critical factors for successful implementation of enterprise systems. Business Process Management Journal, 7(3): 285-296.

Nour, M. A., and Mouakket, S. 2011. A classification framework of critical success factors for ERP systems implementation: A multi-stakeholder perspective. International Journal of Enterprise Information Systems (IJEIS), 7(1), 56-71.

Olson, D. L., Chae, B., and Sheu, C. 2005. Issues in multinational ERP implementation, International Journal of Services and Operations Management, 1(1): 7-21.

Okoli, C., and Schabram, K. 2010. A guide to conducting a systematic literature review of information systems research.  Available at SSRN 1954824.

Parr, A. N., Shanks, G., and Darke, P. 1999. Identification of necessary factors for successful implementation of ERP systems. In New Information Technologies in Organizational Processes, Springer US, 99-119.

Plant, R., and Willcocks, L. 2007. Critical success factors in international ERP implementations: a case research approach, Journal of Computer Information Systems, 47(3): 60.

Ram, J., and Corkindale, D. 2014. How “critical” are the critical success factors (CSFs)? Examining the role of CSFs for ERP. Business Process Management Journal, 20(1): 151-174.

Ram, J., Corkindale, D., and Wu, M. L. 2013. Implementation critical success factors (CSFs) for ERP: Do they contribute to implementation success and post-implementation performance? International Journal of Production Economics, 144(1): 157-174.

Remus, U. 2007. Critical success factors for implementing enterprise portals: A comparison with ERP implementations. Business Process Management Journal, 13(4): 538-552.

Rerup Schlichter, B., and Kraemmergaard, P. 2010. A comprehensive literature review of the ERP research field over a decade. Journal of Enterprise Information Management, 23(4): 486-520.

Rockart, J. F. 1978. Chief executives define their own data needs. Harvard Business Review, 57(2): 81-93.

Sarker, S., and Lee, A. S. 2003. Using a case study to test the role of three key social enablers in ERP implementation. Information & Management, 40(8): 813-829.

Scheer, A. W. and Habermann, F. 2000. Making ERP a success. Communications of the ACM, 43(4): 57-61

Sedera R, Rosemann M. and Gable G. 2001. Process modelling for Enterprise Systems: Factors critical to success. Twelfth Australasian conference on information systems

Shaul, L., and Tauber, D. 2013. Critical success factors in enterprise resource planning systems: Review of the last decade. ACM Computing Surveys (CSUR), 45(4): 55.

Shaul, L., & Tauber, D. 2012. CSFs along ERP life-cycle in SMEs: a field study. Industrial Management & Data Systems, 112(3): 360-384.

Soh, C., Kien, S. S. and Tay-yap, J.  2000. Cultural fits and misfits: Is ERP a universal solution? Communications of the ACM, 43(4): 47-51

Soja, P. 2006. Success factors in ERP systems implementations: lessons from practice. Journal of Enterprise Information Management, 19(4): 418-433.

Soliman, F., Clegg, S., and Tantoush, T. 2001. Critical success factors for integration of CAD/CAM systems with ERP systems. International Journal of Operations & Production Management, 21(5/6): 609-629.

Somers, T. M., and Nelson, K. 2001. The impact of critical success factors across the stages of enterprise resource planning implementations. In System Sciences, 2001. Proceedings of the 34th Annual Hawaii International Conference on IEEE. 10.

Sor, R. 1999. Management reflections in relation to enterprise wide systems. AMCIS 1999 Proceedings, 82.

Stefanou, C. 1999. Supply chain management (SCM) and organizational key factors for successful implementation of enterprise resource planning (ERP) systems. AMCIS 1999 Proceedings, 276.

Stefanou, C. J. 2000. The selection process of enterprise resource planning (ERP) systems. AMCIS 2000 Proceedings, 418.

Sumner, M. 1999. Critical success factors in enterprise wide information management systems projects. In Proceedings of The 1999 ACM Sigcpr Conference On Computer Personnel Research, 297-303.

Trimmer, K. J., “Kitty” Pumphrey, L. D., and Wiggins, C. 2002. ERP implementation in rural health care. Journal of Management in Medicine, 16(2/3): 113-132.

Umble, E. J., Haft, R. R., and Umble, M. M. 2003. Enterprise resource planning: Implementation procedures and critical success factors. European Journal of Operational Research, 146(2): 241-257.

Wickramasinghe, V., and Gunawardena, V. 2010. Critical elements that discriminate between successful and unsuccessful ERP implementations in Sri Lanka. Journal of Enterprise Information Management, 23(4): 466-485.

Verville, J., Bernadas, C., & Halingten, A. 2005. So you're thinking of buying an ERP? Ten critical factors for successful acquisitions. Journal of Enterprise Information Management, 18(6): 665-677.

Volwer J. 1999. Learning in the play pit. Computer weekly 27, 35

Wee, S. 2000. Juggling toward ERP success@ Keep key success factors high. ERP news February (www.erpnews.com/erpnews/erp904/02get.html)

Leslie, P. W., & Richard, S. 2006. The role of the CIO and IT function in ERP. Communications of the ACM, 43(4):32-38.

Seng Woo, H. 2007. Critical success factors for implementing ERP: the case of a Chinese electronics manufacturer. Journal of Manufacturing Technology Management, 18(4): 431-442.

Yeh, C. H., and Xu, Y. 2013. Managing critical success strategies for an enterprise resource planning project. European Journal of Operational Research, 230(3): 604-614.

Yu, C. S. 2005. Causes influencing the effectiveness of the post-implementation ERP system, Industrial Management & Data Systems, 105(1): 115-132.

Zˇabjek, D., Kovacic, A., and Indihar Štemberger, M. 2009. The influence of business process management and some other CSFs on successful ERP implementation. Business Process Management Journal, 15(4), 588-608.

Zhong Liu, A., and Seddon, P. B. 2009. Understanding how project critical success factors affect organizational benefits from enterprise systems. Business Process Management Journal, 15(5): 716-743.

BIOGRAPHICAL NOTES

John Loonam

Dublin City University Business School, Glasnevin, Dublin 9, Ireland

Email: john.loonam@dcu.ie

Telephone: +353-1-7006182

John Loonam is a Lecturer in Management and Director of Executive MBA Programmes at Dublin City University Business School. John teaches in the fields of management and strategic management at both Undergraduate and Postgraduate level. John has worked with the grounded theory methodology in exploring his research focus on the role of Top Managers & Executive Teams in leading Enterprise-wide Information System initiatives.

Vikas Kumar

Bristol Business School, University of the West of England, Bristol, UK

Email: Vikas.Kumar@uwe.ac.uk

Tel: +44-117-32-83466

Vikas Kumar is an Associate Professor in Enterprise Operations Management at Bristol Business School, University of the West of England. Vikas specializes in the area of operations and supply chain management and has been actively publishing in top journals. He is actively supervising a number of MSc and PhD students. His current research interests are in the area of enterprise social system, green supply chain management, process modelling, operations strategy, and innovation in SMEs.

Amit Mitra

Bristol Business School, University of the West of England, Bristol, UK

Email: Amit.Mitra@uwe.ac.uk

Tel: +44-117-32-83453

Amit Mitra is a Senior Lecturer in Information Management at Bristol Business School, University of the West of England with research interests including enterprise systems, information systems success, and strategy in information systems and knowledge management. As a research active academic, Amit is increasingly drawn towards exploring the consequences of misalignment of information systems implementation in contexts where survival and freedom are of critical importance.